Increment 4 – Book Review Web App

👉 Introduction

“For this increment, gumamit tayo ng Hybrid Approach – pinaghalo ang Waterfall at Agile. Bakit? Kasi kailangan natin both: yung structured phases ng Waterfall (requirements → design → development → testing → deployment), at yung flexibility ng Agile through feedback loops and iterative delivery. In short, fixed yung high-level plan, pero adaptive tayo sa bawat increment.”

👉 Connection sa Past Increments

Increment 1: Dito natin in-establish ang foundation – user authentication and basic book catalog.

Increment 2: Nagdagdag tayo ng reviews and ratings, para users can share insights about books.

Increment 3: Nilagay natin ang search and browse by category/sorting, making discovery of books much easier.

Now, Increment 4 builds on all of these. This time, focus na tayo on community and personalization features.

👉 Scope ng Increment 4

Meron tayong three major features:

Comments System

Users can post, reply, like, and flag comments.

May threaded replies, so mas organized yung discussions.

Plus, may moderation actions like delete and restrict.

User Profile

Personalized dashboards: reviews, likes, reading goals.

Pwede mag-edit ng profile at account settings.

May sharing options para mas interactive.

Moderation Tools

For admins and moderators: flagging, deleting, banning.

May moderation panel to manage reports and maintain community safety.

👉 Requirements Phase

Functional Requirements

Users can add comments and replies.

Profiles must display reviews, likes, and goals.

Admins and moderators can handle flagged content.

Non-Functional Requirements

Scalable backend for real-time comments.

Secure authentication & role-based access control.

Intuitive desktop UI for profiles and moderation.

User Roles

Admin: full access, ban or delete users.

Moderator: manage flagged comments.

User: can post, reply, like, and flag comments.

👉 Design Phase

Frontend UI

Comment feed with reply, like, flag, and moderation buttons.

Profile page with user stats & edit options.

Moderation dashboard for flagged content.

Backend Architecture

Database:

Users table (roles + profile info).

Comments table (with parent-child for threads).

Flags table (to track reported items).

APIs (optional for now):

/comments → CRUD operations.

/profile → view/update user info.

/moderation → manage flagged content.

👉 Extra Value from Previous Increments

“Building on Increments 1–3, itong Increment 4 is all

about user engagement and community trust. Habang may access na users sa authentication, catalog, reviews, ratings, and search features, ngayon naman, we are creating a social layer — para hindi lang one-way reviews, kundi interactive discussions with accountability through moderation tools.”

👉 Conclusion

“In short, Increment 4 enhances the collaborative and safe community experience ng Book Review Web App. We balanced structure (via Waterfall) and adaptability (via Agile), making sure na every new feature adds real value while keeping the system secure and scalable.”

Gusto mo ba gawin ko pa siyang shorter na version, pang oral recitation style (parang pageant-style sagot mo dati) or okay itong detailed na pang-report?